Quarter 1 (Jan-Mar)

Start equipment refurbishments, if approved

DNR Planning grant deadline Feb 1 2020 & 2021

Chemical application award

Chemical application permit – publish in paper

Weed harvesting permit 2 year permit, if needed

Award for weed harvesting

Award for equipment support and storage (3 year)

Annual Stevens Point conference (March or April)
Publication of spring newsletter, if planned
	Include Call for Board candidates

Get tax role mailing labels from Sue Finster @ county (~$20)

Quarter 2 (Apr-Jun)

Spring lake quality survey

Chemical application

Goose management permits

Start equipment deployment and season preparations

Goose egg oiling

Spring fish stocking

Annual budget audit
Start regular season weed harvesting

Quarter 3 (Jul-Sep)

Goose harvesting

Approval of budget detail by Board

Publication of fall newsletter, annual meeting and next year's budget

Get member spreadsheet for annual meeting fm Finster @ county

Fall grant cycle deadline Aug 1 for winter period

Annual meeting, election of open Board commissioners and summary budget approval

Bid, if needed, and award annual insurance contract

Start of bog harvesting

Quarter 4 (Oct-Dec)

Fall fish stocking

Fall lake quality survey

DNR Management Grant deadline Dec 10, 2020

Winter preparation and storage of equipment

Submit tax levy

Bids for harvesting and equipment support (3 years optional)

Bid and award any equipment refurbishment, if approved

Bid and award any equipment storage (variable to 3 years)

Bid, if needed, for 3 year chemical application

Long Term

Long Range lake management plan (good for 5-10 years)

Prepare in 2021 / Due in 2022

Harvesting permit – last approved: 2016,  due next: 2021

10 year Bog Permit due Sep 2023

Worksheet for Chemical Aquatic Plant Treatment (form 3200-A4)

Due every 5 years. 2018, next one in 2023